CNG & PREMIUM LUBE

ENTERPRISE REPORTING ENGINE

MASTER EXECUTION PLAN — FINAL VERSION

55+ Reports per Module • Production-Grade • Zero Compromises

Classification: BINDING • All Instructions Non-Negotiable

SECTION 1 — PRIME DIRECTIVE

# Prime Directive & Non-Negotiable Rules

This document is the single source of truth for the CNG & Premium Lube Enterprise Reporting Engine. Every instruction herein is binding. Partial implementation is a failure. Deferring any item is a failure. This system must meet world-class production standards before any release.

🔴 CRITICAL REQUIREMENT

You are not permitted to deliver partial, placeholder, demo-quality, or "good enough" work.

Every feature must be 100% complete, 100% tested, and 100% integrated before it is marked done.

TODO comments as substitutes for real code are strictly forbidden.

Every open question in the previous plan has been resolved in this document. There are no open questions.

Proceed through phases in order. Phase N cannot begin until Phase N-1 is fully verified.

## Definition of "Complete"

A feature is complete ONLY when ALL seven gates pass simultaneously:

| Gate | Criterion | Requirement |
| --- | --- | --- |
| 1 | Functional | Does exactly what the specification requires, with no missing states or edge cases |
| 2 | Accurate | All calculations (P&L, margins, aging, totals) verified against known test data |
| 3 | Integrated | Connects correctly with all related modules, stores, and the QuantumRegister grid |
| 4 | Validated | Client-side and server-side input validation implemented with proper error messages |
| 5 | Secure | RBAC permissions enforced; user cannot access data beyond their role |
| 6 | Performant | Loads in under 2 seconds; 5000+ rows render without lag via pagination |
| 7 | Tested | Happy path and all failure paths verified with real data scenarios |

ℹ️ ARCHITECTURE DECISION

A feature that passes 6 of 7 gates is NOT complete. All 7 must pass without exception.

SECTION 2 — ARCHITECTURE DECISIONS (ALL RESOLVED)

# Architecture Decisions — Final & Binding

All three open questions from the previous plan are now closed. These decisions are final and must not be revisited during implementation.

## Decision 1 — Registry Architecture: Unified Extension

✅ CONFIRMED APPROACH

DECIDED: Extend the existing unified ReportRegistry.ts. Do NOT build separate report systems for CNG or Lube.

Rationale: ReportRegistry already has 115+ Fuel reports with proven column definitions and data sources.

ReportViewer.tsx already renders any report via QuantumRegister with search, sort, pagination, and export.

Building separate systems violates DRY and creates maintenance nightmares. The unified approach wins.

## Decision 2 — Data Resolver Architecture: Registry of Functions

✅ CONFIRMED APPROACH

DECIDED: Implement ReportDataResolver.ts as a registry of resolver functions keyed by dataSource string.

Rationale: The existing 600-line switch/case for Fuel is already unacceptable. Adding 110 more cases to a switch is a critical architecture failure.

Pattern: resolverRegistry[dataSource](reportId, dateRange, module) → { rows, totals }

Each resolver function is independently testable, independently maintainable, and independently replaceable.

Shared computation logic (P&L, aging buckets, margin calculations) extracted into shared utility functions called by multiple resolvers.

## Decision 3 — Quick-View Dashboards: Keep as KPI Overview, Link to Full System

✅ CONFIRMED APPROACH

DECIDED: CNGReports.tsx and lube/Reports.tsx remain as KPI dashboards (Overview tab only).

These pages show key metrics, today's summary, and live KPIs — not the full report grid.

Every tab that previously showed a simplified report grid is replaced with a "View All Reports →" button that navigates to /reports?module=CNG or /reports?module=LUBE.

The Register tab links directly to the relevant report in ReportViewer via /reports/view/{reportId}.

## Decision 4 — Cross-Module Enterprise Reports: Yes, Implement

✅ CONFIRMED APPROACH

DECIDED: Implement an ENTERPRISE category visible only to users with role ADMIN or OWNER.

This category contains unified P&L, unified Cash Flow, and unified Balance Sheet across all 3 business units.

Enterprise reports appear in /reports only when businessUnit === "ALL" or user role is ADMIN/OWNER.

7 Enterprise reports are defined in Section 4D of this document.

## Decision 5 — Lube Module Reports: Fully Defined (Not Assumed)

✅ CONFIRMED APPROACH

DECIDED: All 55 Lube report definitions are written out explicitly in Section 5 with their own data source column.

"Same structure as CNG" is NOT acceptable. Each Lube report has its own title, category, and data source mapping.

SECTION 3 — SYSTEM ARCHITECTURE

# System Architecture Overview

## 3.1 — ReportDefinition Type Enhancement

The following fields must be added to the ReportDefinition interface in ReportRegistry.ts:

| Field | Type | Required | Purpose |
| --- | --- | --- | --- |
| module | 'FUEL'¦'CNG'¦'LUBE'¦'ALL'¦'ENTERPRISE' | Yes | Filters reports by active business unit |
| dataSource | string | Yes | Key into the resolver registry in ReportDataResolver.ts |
| resolverParams | Record<string,any> | No | Extra static params passed to the resolver (e.g. expense category filter) |
| requiredRole | 'STAFF'¦'MANAGER'¦'ADMIN'¦'OWNER' | Yes | Minimum role required to view this report |
| exportFormats | ('EXCEL'¦'PDF'¦'CSV')[] | Yes | Allowed export formats for this report |
| supportsSchedule | boolean | Yes | Whether this report can be sent on automated schedule |
| category | string | Yes | Display category in the Reports dashboard sidebar |

## 3.2 — New Report Categories

The following categories must be added to the category registry:

| Category Key | Display Name | Applies To |
| --- | --- | --- |
| CNG_FINANCIAL | Financial Reports | CNG |
| CNG_CUSTOMER | Customer Reports | CNG |
| CNG_SALES | Sales Reports | CNG |
| CNG_INVENTORY | Inventory Reports | CNG |
| CNG_SUPPLIER | Supplier Reports | CNG |
| CNG_EXPENSE | Expense Reports | CNG |
| CNG_AUDIT | Audit & Compliance | CNG |
| CNG_OPERATIONS | Operational Reports | CNG |
| LUBE_FINANCIAL | Financial Reports | LUBE |
| LUBE_CUSTOMER | Customer Reports | LUBE |
| LUBE_SALES | Sales Reports | LUBE |
| LUBE_INVENTORY | Inventory & Products | LUBE |
| LUBE_SUPPLIER | Supplier Reports | LUBE |
| LUBE_EXPENSE | Expense Reports | LUBE |
| LUBE_AUDIT | Audit & Compliance | LUBE |
| LUBE_OPERATIONS | Operational Reports | LUBE |
| ENTERPRISE | Enterprise / Cross-Module | ALL (Admin only) |

## 3.3 — RBAC Permission Matrix

Every report must enforce the requiredRole field. The following matrix defines minimum access levels:

| Report Category | Minimum Role |
| --- | --- |
| Daily Sales Summary | STAFF |
| Shift Reports, Daily Closing | STAFF |
| Customer Ledger, Transaction History | MANAGER |
| Supplier Ledger, PO History | MANAGER |
| P&L, Cash Flow, Balance Sheet | MANAGER |
| Expense Reports, Budget Reports | MANAGER |
| Full Audit Trail, Data Change History | ADMIN |
| Login & Access Log, Deleted Records Log | ADMIN |
| Enterprise / Cross-Module Reports | ADMIN or OWNER |
| System Activity Report | OWNER |

## 3.4 — Error Handling Standards

ReportDataResolver.ts must handle all failure states. The QuantumRegister grid must display appropriate UI for each:

| Error State | Cause | Required UI Response |
| --- | --- | --- |
| EMPTY_RESULT | Date range returns zero rows | Show "No data found for selected period" with date range hint |
| STORE_UNAVAILABLE | Zustand store not initialized | Show "Data source unavailable. Reload the page." with retry button |
| COMPUTATION_ERROR | Math error in derived value | Show "Calculation error in this report. Contact admin." Log to audit trail |
| PERMISSION_DENIED | User role below requiredRole | Show "You do not have permission to view this report" |
| EXPORT_FAILED | PDF/Excel generation fails | Show toast error with retry option. Never show blank file download |
| DATE_RANGE_INVALID | Start date after end date | Show inline validation error before resolver is called |

SECTION 4 — CNG MODULE: ALL 55 REPORT DEFINITIONS

# CNG Module — 55 Report Definitions

Every report below is mandatory. All must appear in the Reports dashboard when businessUnit === "CNG". All must be fully functional with real data from the specified stores. All must support Excel and PDF export minimum.

## 4A — Financial Reports (10 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 1 | CNG_FINANCIAL | CNG Profit & Loss Statement | cngShifts + cngDecanting + cashBank (CNG expenses) | MANAGER | Excel, PDF |
| 2 | CNG_FINANCIAL | CNG Cash Flow Statement | cashBank (CNG) + cngShifts collections | MANAGER | Excel, PDF |
| 3 | CNG_FINANCIAL | CNG Balance Sheet Snapshot | All CNG ledgers: customer + supplier + cash | MANAGER | Excel, PDF |
| 4 | CNG_FINANCIAL | CNG Revenue Breakdown by Dispenser | cngShifts grouped by nozzle/dispenser | MANAGER | Excel, PDF |
| 5 | CNG_FINANCIAL | CNG Expense Breakdown by Category | cashBank filtered to CNG expense entries | MANAGER | Excel, PDF |
| 6 | CNG_FINANCIAL | CNG Net Margin Report | (revenue - procurement - expenses) / revenue | MANAGER | Excel, PDF |
| 7 | CNG_FINANCIAL | CNG Gross Profit Report | cngShifts revenue - cngDecanting cost | MANAGER | Excel, PDF |
| 8 | CNG_FINANCIAL | CNG Tax Summary Report | cngShifts taxable amounts if tax fields present | ADMIN | Excel, PDF |
| 9 | CNG_FINANCIAL | CNG Outstanding Receivables | customerLedger (CNG) — debit balances only | MANAGER | Excel, PDF |
| 10 | CNG_FINANCIAL | CNG Outstanding Payables | supplierLedger (CNG) — credit balances only | MANAGER | Excel, PDF |

## 4B — Customer Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 11 | CNG_CUSTOMER | CNG Full Customer Ledger | customerLedger filtered to CNG transactions | MANAGER | Excel, PDF |
| 12 | CNG_CUSTOMER | CNG Customer Transaction History | customerLedger sorted by date desc, filterable by customer | MANAGER | Excel, PDF |
| 13 | CNG_CUSTOMER | CNG Credit / Debit Summary | customerLedger — net balance per customer | MANAGER | Excel, PDF |
| 14 | CNG_CUSTOMER | CNG Top Customers by Revenue | customerLedger aggregated by customer, sorted desc | MANAGER | Excel |
| 15 | CNG_CUSTOMER | CNG Customer Aging (30/60/90 days) | customerLedger — overdue buckets by days outstanding | MANAGER | Excel, PDF |
| 16 | CNG_CUSTOMER | CNG New vs Returning Customers | customerLedger — first transaction date per customer | MANAGER | Excel |
| 17 | CNG_CUSTOMER | CNG Customer Payment Behavior | customerLedger — avg days to pay per customer | MANAGER | Excel |
| 18 | CNG_CUSTOMER | CNG Customer Refund History | customerLedger — refund/reversal entries only | MANAGER | Excel, PDF |

## 4C — Sales Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 19 | CNG_SALES | CNG Daily Sales Summary | cngShifts aggregated by date | STAFF | Excel, PDF |
| 20 | CNG_SALES | CNG Sales by Dispenser/Nozzle | cngShifts grouped by nozzle ID | MANAGER | Excel |
| 21 | CNG_SALES | CNG Sales by Employee | cngShifts grouped by staffId | MANAGER | Excel |
| 22 | CNG_SALES | CNG Sales by Time Period (Hourly/Weekly) | cngShifts with time-bucket grouping | MANAGER | Excel |
| 23 | CNG_SALES | CNG Discount & Promotion Impact | discountStore filtered to CNG | MANAGER | Excel |
| 24 | CNG_SALES | CNG Invoice Register | cngShifts + customerLedger credit entries | MANAGER | Excel, PDF |
| 25 | CNG_SALES | CNG Period Comparison (This vs Last) | cngShifts — current period vs prior period side-by-side | MANAGER | Excel |
| 26 | CNG_SALES | CNG Average Transaction Value | cngShifts — total revenue / transaction count | MANAGER | Excel |

## 4D — Inventory Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 27 | CNG_INVENTORY | CNG Stock Level (Real-time) | cngStore.totalCNGStock — live value | MANAGER | Excel |
| 28 | CNG_INVENTORY | CNG Inventory Movement History | cngDecanting (in) + cngShifts dispensed (out) | MANAGER | Excel, PDF |
| 29 | CNG_INVENTORY | CNG Low Stock Alert Report | cngStore — items below configured reorder threshold | MANAGER | Excel |
| 30 | CNG_INVENTORY | CNG Inventory Valuation Report | cngStore stock quantity × current procurement rate | MANAGER | Excel, PDF |
| 31 | CNG_INVENTORY | CNG Consumption Report (KG Dispensed) | cngShifts — total KG dispensed per period | MANAGER | Excel |
| 32 | CNG_INVENTORY | CNG Wastage & Loss Report | cngStore — variance: procured KG minus dispensed KG | ADMIN | Excel, PDF |
| 33 | CNG_INVENTORY | CNG Reorder Point Analysis | cngShifts — avg daily consumption × lead time | MANAGER | Excel |
| 34 | CNG_INVENTORY | CNG Supplier-wise Stock Received | cngDecanting grouped by supplier | MANAGER | Excel |

## 4E — Supplier Reports (6 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 35 | CNG_SUPPLIER | CNG Supplier Ledger | supplierLedger filtered to CNG suppliers | MANAGER | Excel, PDF |
| 36 | CNG_SUPPLIER | CNG Purchase Order History | cngDecanting — all decanting records with supplier detail | MANAGER | Excel, PDF |
| 37 | CNG_SUPPLIER | CNG Supplier Payment Summary | supplierLedger — payments made to each supplier | MANAGER | Excel, PDF |
| 38 | CNG_SUPPLIER | CNG Purchase vs Consumption | cngDecanting (procured) vs cngShifts (dispensed) — variance | MANAGER | Excel |
| 39 | CNG_SUPPLIER | CNG Supplier Aging Report | supplierLedger — overdue payables in 30/60/90-day buckets | MANAGER | Excel, PDF |
| 40 | CNG_SUPPLIER | CNG Supplier Performance (Cost/KG) | cngDecanting — cost per KG by supplier over time | MANAGER | Excel |

## 4F — Expense Reports (5 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 41 | CNG_EXPENSE | CNG Expense Register | cashBank — all CNG-tagged expense entries by date | MANAGER | Excel, PDF |
| 42 | CNG_EXPENSE | CNG Expense by Category | cashBank CNG expenses — grouped and summed by category | MANAGER | Excel |
| 43 | CNG_EXPENSE | CNG Recurring Expense Tracker | cashBank — expenses appearing in ≥3 consecutive periods | MANAGER | Excel |
| 44 | CNG_EXPENSE | CNG Expense vs Budget Report | cashBank actuals vs configured budget targets per category | ADMIN | Excel, PDF |
| 45 | CNG_EXPENSE | CNG Petty Cash Report | cashBank — petty cash entries flagged for CNG | MANAGER | Excel, PDF |

## 4G — Audit & Compliance Reports (5 reports)

⚠️ WARNING / DECISION REQUIRED

Reports 46–50 require soft-delete to be implemented BEFORE these reports exist.

Report 49 (Deleted Records Log) cannot function if records are hard-deleted. See Phase 0 requirement.

All audit reports require ADMIN role minimum. These must not be visible to STAFF or MANAGER roles.

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 46 | CNG_AUDIT | CNG Full Audit Trail Log | auditLogs — all actions tagged CNG, with user, timestamp, before/after | ADMIN | Excel, PDF |
| 47 | CNG_AUDIT | CNG Data Change History | auditLogs — field-level changes only, showing old value → new value | ADMIN | Excel, PDF |
| 48 | CNG_AUDIT | CNG Login & Access Log | auditLogs — authentication events, session start/end, failed logins | ADMIN | Excel |
| 49 | CNG_AUDIT | CNG Deleted Records Recovery Log | auditLogs — soft-deleted records with deletion reason and deleted_by | ADMIN | Excel, PDF |
| 50 | CNG_AUDIT | CNG System Activity Report | auditLogs — all system events in chronological order | OWNER | Excel |

## 4H — Operational Reports (5 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 51 | CNG_OPERATIONS | CNG Shift-wise Collections Report | cngShifts — full per-shift breakdown: opening, closing, sales, cash | STAFF | Excel, PDF |
| 52 | CNG_OPERATIONS | CNG Meter/Dispenser Reading Log | cngShifts — nozzle opening and closing meter readings per shift | MANAGER | Excel, PDF |
| 53 | CNG_OPERATIONS | CNG Employee Performance Report | cngShifts grouped by staffId — KG dispensed, revenue, shifts worked | MANAGER | Excel |
| 54 | CNG_OPERATIONS | CNG Daily Closing Report | cngShifts — end-of-day aggregate: total sales, cash, KG, variance | STAFF | Excel, PDF |
| 55 | CNG_OPERATIONS | CNG Equipment Uptime Report | compressorStatus logs — uptime %, downtime events, maintenance flags | ADMIN | Excel |

SECTION 5 — LUBE MODULE: ALL 55 REPORT DEFINITIONS

# Lube Module — 55 Report Definitions

Every report below is mandatory and fully specified with its own data source. The phrase "same as CNG" is not acceptable — every Lube report has its own explicit definition. All must appear in /reports when businessUnit === "LUBE".

## 5A — Financial Reports (10 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 1 | LUBE_FINANCIAL | Lube Profit & Loss Statement | lubeSales + lubeProducts cost + cashBank (Lube expenses) | MANAGER | Excel, PDF |
| 2 | LUBE_FINANCIAL | Lube Cash Flow Statement | cashBank (Lube) + lubeSales POS collections | MANAGER | Excel, PDF |
| 3 | LUBE_FINANCIAL | Lube Balance Sheet Snapshot | All Lube ledgers: customer + supplier + cash | MANAGER | Excel, PDF |
| 4 | LUBE_FINANCIAL | Lube Revenue Breakdown by Service | lubeSales grouped by service type / product category | MANAGER | Excel, PDF |
| 5 | LUBE_FINANCIAL | Lube Expense Breakdown by Category | cashBank filtered to Lube expense entries | MANAGER | Excel, PDF |
| 6 | LUBE_FINANCIAL | Lube Net Margin Report | (lubeSales revenue - product cost - expenses) / revenue | MANAGER | Excel, PDF |
| 7 | LUBE_FINANCIAL | Lube Gross Profit Report | lubeSales revenue - lubeProducts cost of goods sold | MANAGER | Excel, PDF |
| 8 | LUBE_FINANCIAL | Lube Tax Summary Report | lubeSales — taxable amounts if tax fields present | ADMIN | Excel, PDF |
| 9 | LUBE_FINANCIAL | Lube Outstanding Receivables | customerLedger (Lube) — debit balances only | MANAGER | Excel, PDF |
| 10 | LUBE_FINANCIAL | Lube Outstanding Payables | supplierLedger (Lube) — credit balances only | MANAGER | Excel, PDF |

## 5B — Customer Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 11 | LUBE_CUSTOMER | Lube Full Customer Ledger | customerLedger filtered to Lube transactions | MANAGER | Excel, PDF |
| 12 | LUBE_CUSTOMER | Lube Customer Transaction History | lubeSales + customerLedger filtered by customer | MANAGER | Excel, PDF |
| 13 | LUBE_CUSTOMER | Lube Customer Credit / Debit Summary | customerLedger (Lube) — net balance per customer | MANAGER | Excel, PDF |
| 14 | LUBE_CUSTOMER | Lube Top Customers by Revenue | lubeSales aggregated by customerId, sorted desc | MANAGER | Excel |
| 15 | LUBE_CUSTOMER | Lube Customer Aging (30/60/90 days) | customerLedger (Lube) — overdue buckets by days outstanding | MANAGER | Excel, PDF |
| 16 | LUBE_CUSTOMER | Lube New vs Returning Customers | lubeSales — first visit date per customer (vehicle reg) | MANAGER | Excel |
| 17 | LUBE_CUSTOMER | Lube Customer Payment Behavior | customerLedger (Lube) — avg days to pay per customer | MANAGER | Excel |
| 18 | LUBE_CUSTOMER | Lube Customer Refund History | lubeSales — reversed/refunded transactions only | MANAGER | Excel, PDF |

## 5C — Sales Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 19 | LUBE_SALES | Lube Daily Sales Summary | lubeSales (POS) aggregated by date | STAFF | Excel, PDF |
| 20 | LUBE_SALES | Lube Sales by Product/Service | lubeSales grouped by lubeProductId or serviceType | MANAGER | Excel |
| 21 | LUBE_SALES | Lube Sales by Employee/Technician | lubeSales grouped by staffId | MANAGER | Excel |
| 22 | LUBE_SALES | Lube Sales by Time Period | lubeSales with hourly / weekly / monthly grouping | MANAGER | Excel |
| 23 | LUBE_SALES | Lube Discount & Promotion Impact | lubeSales — discount amount vs full-price revenue | MANAGER | Excel |
| 24 | LUBE_SALES | Lube Invoice Register | lubeSales — all invoices with customer, items, total | MANAGER | Excel, PDF |
| 25 | LUBE_SALES | Lube Period Comparison (This vs Last) | lubeSales — current vs prior period, side-by-side | MANAGER | Excel |
| 26 | LUBE_SALES | Lube Average Transaction Value | lubeSales — total revenue / invoice count per period | MANAGER | Excel |

## 5D — Inventory & Product Reports (8 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 27 | LUBE_INVENTORY | Lube Stock Level (Real-time) | lubeProducts.stockQty — live value per product | MANAGER | Excel |
| 28 | LUBE_INVENTORY | Lube Inventory Movement History | lubeStockIn (in) + lubeSales items (out) | MANAGER | Excel, PDF |
| 29 | LUBE_INVENTORY | Lube Low Stock Alert Report | lubeProducts — items where stockQty < reorderPoint | MANAGER | Excel |
| 30 | LUBE_INVENTORY | Lube Inventory Valuation Report | lubeProducts — stockQty × purchasePrice per product | MANAGER | Excel, PDF |
| 31 | LUBE_INVENTORY | Lube Product Consumption Report | lubeSales items — qty sold per product per period | MANAGER | Excel |
| 32 | LUBE_INVENTORY | Lube Wastage & Loss Report | lubeStockIn received minus lubeSales sold minus closing stock | ADMIN | Excel, PDF |
| 33 | LUBE_INVENTORY | Lube Reorder Point Analysis | lubeSales — avg daily qty sold × configured lead time | MANAGER | Excel |
| 34 | LUBE_INVENTORY | Lube Supplier-wise Stock Received | lubeStockIn grouped by supplierId | MANAGER | Excel |

## 5E — Supplier Reports (6 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 35 | LUBE_SUPPLIER | Lube Supplier Ledger | supplierLedger filtered to Lube suppliers | MANAGER | Excel, PDF |
| 36 | LUBE_SUPPLIER | Lube Purchase Order History | lubeStockIn — all stock purchase records with supplier detail | MANAGER | Excel, PDF |
| 37 | LUBE_SUPPLIER | Lube Supplier Payment Summary | supplierLedger — payments made per Lube supplier | MANAGER | Excel, PDF |
| 38 | LUBE_SUPPLIER | Lube Purchase vs Sales (Margin Check) | lubeStockIn cost vs lubeSales revenue per product | MANAGER | Excel |
| 39 | LUBE_SUPPLIER | Lube Supplier Aging Report | supplierLedger (Lube) — overdue payables by 30/60/90 days | MANAGER | Excel, PDF |
| 40 | LUBE_SUPPLIER | Lube Supplier Performance Report | lubeStockIn — cost per unit by supplier, trend over time | MANAGER | Excel |

## 5F — Expense Reports (5 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 41 | LUBE_EXPENSE | Lube Expense Register | cashBank — all Lube-tagged expense entries by date | MANAGER | Excel, PDF |
| 42 | LUBE_EXPENSE | Lube Expense by Category | cashBank Lube expenses — grouped by category | MANAGER | Excel |
| 43 | LUBE_EXPENSE | Lube Recurring Expense Tracker | cashBank — Lube expenses appearing ≥3 consecutive periods | MANAGER | Excel |
| 44 | LUBE_EXPENSE | Lube Expense vs Budget Report | cashBank actuals vs configured Lube budget per category | ADMIN | Excel, PDF |
| 45 | LUBE_EXPENSE | Lube Petty Cash Report | cashBank — petty cash entries flagged for Lube module | MANAGER | Excel, PDF |

## 5G — Audit & Compliance Reports (5 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 46 | LUBE_AUDIT | Lube Full Audit Trail Log | auditLogs — all actions tagged LUBE, user + timestamp + before/after | ADMIN | Excel, PDF |
| 47 | LUBE_AUDIT | Lube Data Change History | auditLogs — field-level changes for Lube records | ADMIN | Excel, PDF |
| 48 | LUBE_AUDIT | Lube Login & Access Log | auditLogs — auth events, session times for Lube users | ADMIN | Excel |
| 49 | LUBE_AUDIT | Lube Deleted Records Recovery Log | auditLogs — soft-deleted Lube records with deletion reason | ADMIN | Excel, PDF |
| 50 | LUBE_AUDIT | Lube System Activity Report | auditLogs — all Lube system events chronologically | OWNER | Excel |

## 5H — Operational Reports (5 reports)

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| 51 | LUBE_OPERATIONS | Lube Service History by Vehicle | lubeSales — all services grouped by vehicle registration number | STAFF | Excel, PDF |
| 52 | LUBE_OPERATIONS | Lube Technician Job Sheet Log | lubeSales — per-technician service records with time and product used | MANAGER | Excel, PDF |
| 53 | LUBE_OPERATIONS | Lube Employee Performance Report | lubeSales grouped by staffId — revenue, jobs completed, avg ticket | MANAGER | Excel |
| 54 | LUBE_OPERATIONS | Lube Daily Closing Report | lubeSales — end-of-day aggregate: services, cash, products used | STAFF | Excel, PDF |
| 55 | LUBE_OPERATIONS | Lube Bay Utilization Report | serviceSlots or lubeSales — jobs per bay per day, idle vs active time | MANAGER | Excel |

SECTION 6 — ENTERPRISE CROSS-MODULE REPORTS (7 REPORTS)

# Enterprise Reports — Cross-Module (Admin Only)

These 7 reports are visible only when businessUnit === "ALL" or user role === ADMIN or OWNER. They aggregate data from Fuel, CNG, and Lube simultaneously. They require all three modules to share common store interfaces for financial data.

| # | Category | Report Title | Data Source | Role | Export |
| --- | --- | --- | --- | --- | --- |
| E1 | ENTERPRISE | Unified P&L Statement (All Modules) | fuelShifts + cngShifts + lubeSales + all cashBank | ADMIN | Excel, PDF |
| E2 | ENTERPRISE | Unified Cash Flow Statement | All cashBank entries across all 3 modules | ADMIN | Excel, PDF |
| E3 | ENTERPRISE | Unified Balance Sheet | All customer + supplier + cash ledgers combined | ADMIN | Excel, PDF |
| E4 | ENTERPRISE | Revenue by Business Unit Comparison | Fuel vs CNG vs Lube — revenue, expenses, margin side-by-side | ADMIN | Excel, PDF |
| E5 | ENTERPRISE | Unified Customer Ledger (All Modules) | customerLedger — all modules, filterable by module | ADMIN | Excel, PDF |
| E6 | ENTERPRISE | Unified Expense Report (All Modules) | cashBank — all expense entries, filterable by module | ADMIN | Excel, PDF |
| E7 | ENTERPRISE | Unified Audit Trail (All Modules) | auditLogs — all modules combined, filterable by module | OWNER | Excel, PDF |

SECTION 7 — PHASED EXECUTION PLAN

# Phased Execution Plan

Phases must be executed in order. Phase N cannot begin until Phase N-1 is 100% verified. Each phase has explicit deliverables and a verification checkpoint that must pass before progression.

PHASE 0 — Data Audit & Prerequisites [2–3 Days]

Scope: Must complete before ANY code is written. This phase prevents building reports on missing data. - Audit all Zustand stores: useCNGStore, useLubeStore, useProductStore, useSalesStore, useCustomerLedgerStore, useSupplierLedgerStore, useCashBankStore, useAuditStore, useStaffLedgerStore - Verify every data source field referenced in Sections 4 & 5 actually exists in the store schema - Document every missing field with its store name and required type - Implement soft-delete on all CNG and Lube record types (required for Audit Reports 46–50) - Verify auditLogs store captures: userId, timestamp, module tag, action, entity type, entity ID, old value, new value - Verify RBAC roles (STAFF, MANAGER, ADMIN, OWNER) exist in the auth/user store - CHECKPOINT: All required fields confirmed present OR added. Soft-delete implemented. RBAC roles exist.

PHASE 1 — Registry Architecture Enhancement [3–5 Days]

Scope: Foundation — must be done first. Errors here break all subsequent phases. - Add module, dataSource, resolverParams, requiredRole, exportFormats, supportsSchedule fields to ReportDefinition interface - Add all 17 new category keys to the category registry - Add all 55 CNG report definitions to ReportRegistry.ts with correct module, dataSource, and requiredRole - Add all 55 Lube report definitions to ReportRegistry.ts with correct module, dataSource, and requiredRole - Add all 7 Enterprise report definitions to ReportRegistry.ts - Run: npx tsc --noEmit → must return 0 errors - CHECKPOINT: TypeScript compiles. All 117 new report definitions present. No existing Fuel reports broken.

PHASE 2 — ReportDataResolver.ts — Resolver Registry [5–8 Days]

Scope: The data engine. Every report gets a resolver function. Shared computation utilities extracted. - Create ReportDataResolver.ts with resolver registry pattern: resolverRegistry[dataSource](reportId, dateRange, module, params) - Extract shared utility functions: computePnL(), computeAging(), computeMargin(), computeVariance() — shared across Fuel/CNG/Lube - Implement all 55 CNG resolver functions (one per unique dataSource string) - Implement all 55 Lube resolver functions (one per unique dataSource string) - Implement all 7 Enterprise resolver functions - Each resolver must return { rows: T[], totals?: Record<string, number>, meta?: { generated, rowCount } } - Each resolver must handle all 6 error states defined in Section 3.4 - CHECKPOINT: All resolvers return correct data verified against manually computed test values for at least 3 reports per category.

PHASE 3 — Reports.tsx Dashboard — Module Filtering & RBAC [2–3 Days]

Scope: The Reports dashboard becomes module-aware and role-aware. - Read active businessUnit from settings store - Filter REPORT_REGISTRY to show only reports where report.module === businessUnit OR report.module === "ALL" - Filter REPORT_REGISTRY to show only reports where userRole >= report.requiredRole - Category sidebar dynamically shows only categories present in the filtered report list - Category counts update in real time when filters change - Enterprise category visible only to ADMIN and OWNER roles - Search bar searches across title, category, and dataSource fields - CHECKPOINT: Switch to CNG → see 55 CNG reports + 7 Enterprise (if admin). Switch to Lube → see 55 Lube reports. STAFF sees no audit reports.

PHASE 4 — ReportViewer.tsx — Resolver Integration [2–3 Days]

Scope: ReportViewer stops using inline data logic and delegates entirely to ReportDataResolver. - Replace all inline switch/case data resolution with: const { rows, totals } = await ReportDataResolver.resolve(reportId, dateRange, module) - Implement PDF export path using the report column definitions and resolver output - Implement Excel export using existing export logic but fed by resolver output - Display totals row at bottom of QuantumRegister when report includes totals - Show report metadata: generated timestamp, row count, date range applied - Implement all 6 error state UI responses defined in Section 3.4 - CHECKPOINT: Open any CNG report → QuantumRegister shows real data. Export Excel → correct columns. Export PDF → renders correctly.

PHASE 5 — Quick-View Dashboard Links [1 Day]

Scope: CNGReports.tsx and lube/Reports.tsx updated to link into the full report system. - Remove any simplified report grid tabs from CNGReports.tsx and lube/Reports.tsx - Keep Overview/KPI tabs as-is — these are valuable and must stay - Add "View All 55+ Reports →" button in each module dashboard linking to /reports?module=CNG or /reports?module=LUBE - Register tab (if present) links to /reports/view/{most relevant reportId} for that module - CHECKPOINT: Click "View All Reports" in CNG dashboard → lands on /reports showing 55 CNG reports filtered.

PHASE 6 — Security — PDF Export & Scheduled Reports [2–3 Days]

Scope: PDF export implemented. Scheduled/automated report delivery configured. - Implement PDF export using a PDF library (pdfmake or jsPDF) with professional layout: logo, report title, date range, column headers, data rows, totals footer - PDF output must match the column definitions in the report definition - Implement report scheduling: ADMIN can set a report to run daily/weekly/monthly and deliver by email - Scheduled reports stored in a scheduleStore with: reportId, frequency, recipients, lastRun, nextRun - Implement report favorites: users can pin up to 10 reports to their dashboard - Favorites stored per user in userPreferencesStore - CHECKPOINT: Export PDF on P&L report → professional layout renders. Schedule a daily closing report → confirm schedule saved.

PHASE 7 — Financial Accuracy Verification [2–3 Days]

Scope: All financial reports verified against known test data sets with pre-calculated correct values. - Create a test data fixture file with known CNG and Lube transactions spanning 3 months - Pre-calculate expected P&L, Cash Flow, Receivables, Aging, and Margin values manually - Run all 10 Financial reports in CNG module against test data — verify every total matches expected - Run all 10 Financial reports in Lube module against test data — verify every total matches expected - Run all 7 Enterprise reports against combined test data — verify cross-module totals - Fix any discrepancy found — do not proceed until all financial reports produce correct numbers - CHECKPOINT: All financial report outputs match pre-calculated expected values to 2 decimal places.

PHASE 8 — Full System QA & Performance Verification [3–5 Days]

Scope: End-to-end testing under realistic business conditions. Performance benchmarks confirmed. - Load 5000+ rows of synthetic CNG data into cngStore — verify QuantumRegister renders without lag - Test all 55 CNG reports and all 55 Lube reports in sequence — verify all load data correctly - Test all 7 Enterprise reports — verify cross-module aggregation is correct - Test RBAC: log in as STAFF → verify audit reports are hidden. Log in as MANAGER → verify access. Log in as ADMIN → verify enterprise reports visible - Test all error states: empty date range, invalid range, permission denied — verify correct UI for each - Performance: Reports dashboard must load in under 2 seconds with 117+ report definitions - Performance: Any individual report must load data in under 3 seconds for a 1-year date range - Mobile responsive test: all reports dashboard and viewer must function on 375px viewport - Dark mode test: all report pages must render correctly in both light and dark mode - CHECKPOINT: All 117 reports functional. All RBAC rules enforced. All performance targets met. Zero known bugs.

SECTION 8 — DATA INTEGRITY, SECURITY & BACKUP

# Data Integrity Requirements

## 8.1 — Record Standards

Every record in every store must carry the following fields. Any record missing these fields is considered corrupt and must be flagged:

| Field | Type | Purpose |
| --- | --- | --- |
| created_at | ISO timestamp | When the record was created |
| updated_at | ISO timestamp | When the record was last modified |
| created_by | userId string | Who created the record |
| updated_by | userId string | Who last modified the record |
| is_deleted | boolean (default: false) | Soft-delete flag — NEVER hard delete |
| deleted_at | ISO timestamp or null | When soft-deleted (null if active) |
| deleted_by | userId string or null | Who soft-deleted (null if active) |
| module | 'FUEL'¦'CNG'¦'LUBE' | Which business unit owns this record |

## 8.2 — Transaction Atomicity

🔴 CRITICAL REQUIREMENT

All financial transactions must be atomic. If any part of a multi-store write fails, the entire operation must roll back.

Partial writes are a critical failure. A sale that debits cashBank but fails to credit customerLedger corrupts the books.

Use a transaction wrapper pattern: beginTransaction() → write all stores → commitTransaction() or rollbackAll()

## 8.3 — Validation Rules

All inputs must be validated on both client and server side. The following validations are mandatory:

| Field Type | Validation Required |
| --- | --- |
| Monetary amounts | Must be positive numbers with max 2 decimal places. Reject negative unless explicitly a credit/refund |
| Dates | Must be valid ISO dates. Start date must be ≤ end date for all date ranges |
| Quantities (KG, litres) | Must be positive numbers. Zero quantity is only valid for wastage records |
| Customer/Supplier IDs | Must reference an existing record in the respective ledger store |
| Staff IDs | Must reference an existing user in the auth store with role STAFF or higher |
| Phone numbers | Must match configured locale format. Reject if empty when customer creation requires it |
| Report date ranges | Maximum span of 5 years. Ranges exceeding this must show a warning before proceeding |

## 8.4 — Backup & Recovery

🔴 CRITICAL REQUIREMENT

Automated backups must run every 24 hours minimum.

Each backup must be restorable independently — test restore must complete successfully on at least one backup per week.

Backup must include: all Zustand store states, all user data, all audit logs.

A manual backup trigger must be available to ADMIN users at any time from the Settings panel.

Backup retention: keep last 30 daily backups minimum.

SECTION 9 — UI/UX & PERFORMANCE STANDARDS

# UI/UX Requirements

## 9.1 — Performance Benchmarks (Non-Negotiable)

| Page / Action | Maximum Allowed Time | Measurement Condition |
| --- | --- | --- |
| Reports dashboard initial load | 2 seconds | With 117+ report definitions in registry |
| Individual report data load | 3 seconds | For a 1-year date range |
| QuantumRegister with 5000+ rows | No visible lag | Pagination at 50 rows — never render all rows at once |
| Excel export generation | 5 seconds | For reports with up to 10,000 rows |
| PDF export generation | 8 seconds | For reports with up to 500 rows |
| Report search / filter | Instant (< 100ms) | Client-side filtering, no server round trip |

## 9.2 — Report Dashboard UI Requirements

- Category sidebar must collapse on mobile (≤ 768px) into a dropdown or sheet

- All report lists must support: text search, category filter, module filter, role-based visibility

- Pinned/favorite reports must appear at the top of the list in a dedicated section

- Each report card must show: title, category, last run date, export format badges

- Report viewer must show: report title, applied date range, generated timestamp, total row count

- QuantumRegister must support: column sort, column search, pagination controls, export button

- Dark mode must be fully functional — no hardcoded colors anywhere in report pages

- All interactive elements must have keyboard navigation support (Tab, Enter, Escape)

SECTION 10 — RELEASE CRITERIA

# Release Criteria — All Must Pass

This system must NOT be released until every single item below is verified as complete. A system that passes 49 of 50 items is not ready for release.

## Functional Completeness

- All 55 CNG reports are implemented, showing real data from the correct stores

- All 55 Lube reports are implemented, showing real data from the correct stores

- All 7 Enterprise reports are implemented and restricted to ADMIN/OWNER roles

- All reports support Excel export with correct columns

- All reports marked PDF in their definition support PDF export with professional layout

- Report scheduling is implemented and delivers reports by email on configured schedule

- Report favorites/pinning is implemented per user

## Data Accuracy

- All 10 CNG Financial reports verified against test data with correct totals

- All 10 Lube Financial reports verified against test data with correct totals

- All aging calculations (30/60/90 days) verified against known overdue records

- All P&L calculations verified: revenue - COGS - expenses = net profit (correct to 2 decimal places)

- Soft-delete implemented — deleted records appear in Deleted Records Log, not in active reports

## Security & Access Control

- STAFF users cannot see any Audit or Expense vs Budget reports

- MANAGER users cannot see Enterprise reports or System Activity reports

- ADMIN users can see all reports for their assigned module plus Enterprise reports

- OWNER users can see all reports across all modules

- Unauthorized access attempt shows permission denied message — not an empty report

## Performance

- Reports dashboard loads in under 2 seconds with 117+ definitions

- Any individual report loads in under 3 seconds for a 1-year date range

- QuantumRegister with 5000+ rows shows no visible lag (pagination enforced)

- Mobile viewport (375px) is fully functional for all report pages

## System Stability

- npx tsc --noEmit returns 0 errors

- No console errors in production build

- All 6 error states produce correct UI (no blank screens or unhandled exceptions)

- Light mode and dark mode both render correctly on all report pages

- Automated backup is configured and a test restore has completed successfully

🔴 CRITICAL REQUIREMENT

ANY item above that is not verified is a BLOCKER. The system is not ready for customers, real business data, or market release until all 25 release criteria are verified.

Do not request approval for release until Phase 8 (Full System QA) is 100% complete.

SECTION 11 — SUMMARY & QUICK REFERENCE

# Summary

## Total Report Count

| Module | Reports | Categories |
| --- | --- | --- |
| CNG Module | 55 | Financial (10), Customer (8), Sales (8), Inventory (8), Supplier (6), Expense (5), Audit (5), Operational (5) |
| Lube Module | 55 | Financial (10), Customer (8), Sales (8), Inventory (8), Supplier (6), Expense (5), Audit (5), Operational (5) |
| Enterprise (Cross-Module) | 7 | Unified P&L, Cash Flow, Balance Sheet, Revenue Comparison, Customer Ledger, Expense, Audit Trail |
| Fuel Module (existing) | 115 | Unchanged — existing registry |
| TOTAL | 232 | Across all modules |

## Phase Timeline Summary

| Phase | Title | Effort | Priority |
| --- | --- | --- | --- |
| 0 | Data Audit & Prerequisites | 2–3 Days | BLOCKING — do first |
| 1 | Registry Architecture Enhancement | 3–5 Days | CRITICAL |
| 2 | ReportDataResolver.ts — Resolver Registry | 5–8 Days | CRITICAL |
| 3 | Reports.tsx Dashboard — Module & RBAC Filtering | 2–3 Days | REQUIRED |
| 4 | ReportViewer.tsx — Resolver Integration | 2–3 Days | REQUIRED |
| 5 | Quick-View Dashboard Links | 1 Day | STANDARD |
| 6 | Security, PDF Export & Scheduled Reports | 2–3 Days | REQUIRED |
| 7 | Financial Accuracy Verification | 2–3 Days | VERIFICATION |
| 8 | Full System QA & Performance Verification | 3–5 Days | VERIFICATION |
| TOTAL | — | 22–34 Days | All phases mandatory |

✅ CONFIRMED APPROACH

This is the final, complete, binding specification. There are no open questions. All architecture decisions are made.

All 110 module reports are fully defined with explicit data sources, roles, and export formats.

All 7 Enterprise reports are defined. All 9 phases are scoped with verification checkpoints.

Implementation begins at Phase 0. Do not skip. Do not reorder. Do not partially implement.